HOSPITAL DEPARTMENT MANAGEMENT SYSTEM

Team Roles & Task Distribution

# 1. Purpose

This document assigns roles and responsibilities across the 10-person team building the Hospital Department Management System, based on the approved technical specification. It maps each role to the functional modules it owns and to the project's execution stages, so that work can proceed in parallel without duplication or gaps.

# 2. Team Structure (10 people)

| Role | # | Key Responsibilities | Spec Reference |
| --- | --- | --- | --- |
| Project Manager / Team Lead | 1 | Owns the project plan and timeline; coordinates the other 9 members; runs standups and Git/Trello board; liaises on requirement clarifications; prepares the final report and defense presentation. | §11 Planning & Execution |
| Backend Developers (Java / Spring Boot) | 2 | Implement the Business Logic and Presentation (REST controller) layers; build patient, doctor, room, procedure and admission services; enforce business rules (bed capacity, no negative costs, referential integrity). | §4.2–4.6, §6 |
| Frontend Developers (React / Tailwind) | 2 | Build the UI screens: dashboard, patient/doctor/room/procedure lists, admission & discharge forms, patient detail page; wire screens to the REST API via Axios/Fetch; implement responsive layout. | §4.1–4.7, §7 |
| Database & Data-Access Engineer | 1 | Designs the relational schema and E/R diagram; implements the Data Access Layer with JPA/Hibernate; models Patient, Doctor, Room, MedicalProcedure, Admission and PatientProcedure entities and relationships. | §5 |
| Security & Auth Engineer | 1 | Implements login/logout, Spring Security configuration, role-based access control, password hashing (BCrypt), session/JWT handling, and CORS configuration between React and Spring Boot. | §4.1, §4.8, §8, §6.1 |
| QA / Test Engineers | 2 | Write unit and integration tests for services and controllers; run functional tests for admission/transfer/discharge and procedure scenarios; test authentication, roles, validation and edge cases; log and track bugs. | §10 |
| UI/UX Designer & Documentation Lead | 1 | Designs wireframes and the visual style for forms and tables; ensures consistent navigation and confirmation dialogs; produces the Use Case, Class and Sequence diagrams and the user/installation guides. | §7, §12 |

# 3. Role Descriptions in Detail

Project Manager / Team Lead (1)

- Maintains the project plan, milestones and the Trello/Jira/GitHub Projects board.

- Runs regular check-ins and resolves cross-role blockers.

- Owns communication of requirement clarifications and scope decisions.

- Consolidates the final report and coordinates the defense presentation.

Backend Developers – Java / Spring Boot (2)

- Implement patient, doctor, room, procedure and admission REST controllers and services.

- Enforce business rules: bed-capacity checks, no duplicate patient IDs, no negative costs.

- Implement summary/report endpoints (occupied beds, patients per doctor, procedure totals).

- Coordinate with the Database Engineer on entity design and with Security on protected endpoints.

Frontend Developers – React / Tailwind (2)

- Build the dashboard, list views (patients, doctors, rooms, procedures) with search/filter.

- Build admission, transfer, discharge and procedure-entry forms with client-side validation.

- Build the patient detail page (current admission, doctor, room, procedures).

- Consume the backend REST API via Axios/Fetch and handle API error responses gracefully.

Database & Data-Access Engineer (1)

- Designs the relational schema (Patient, Doctor, Room, MedicalProcedure, Admission, PatientProcedure, User).

- Produces the E/R diagram with primary/foreign keys and relationships.

- Implements the Data Access Layer with JPA/Hibernate and manages migrations.

Security & Authentication Engineer (1)

- Configures Spring Security, login/logout and session or JWT-based authentication.

- Implements role-based access control for Administrator, Registrar and Doctor roles.

- Configures BCrypt password hashing and CORS between the React and Spring Boot apps.

QA / Test Engineers (2)

- Write unit tests for services and integration tests for controller–DB flows.

- Execute functional scenarios: admission, transfer, discharge, procedure costing.

- Test authentication, role permissions and unauthorized-access handling.

- Track defects and verify fixes before each milestone.

UI/UX Designer & Documentation Lead (1)

- Designs wireframes, navigation flow and confirmation dialogs for critical actions.

- Ensures a consistent, responsive visual style across all screens.

- Produces the Use Case, Class and Sequence diagrams and the installation/user guides.

# 4. Stage-by-Stage Ownership

Aligned to the 10 execution stages of the project plan, so every deliverable has a clear primary owner while the whole team stays involved in integration and testing.

| Project Stage | Primarily Responsible |
| --- | --- |
| 1. Requirements analysis & refinement | Project Manager (with input from all roles) |
| 2. User roles, screens & navigation design | UI/UX Designer, Frontend Developers, Project Manager |
| 3. Architecture & E/R data model | Database & Data-Access Engineer, Project Manager |
| 4. Database & Data Access layer | Database & Data-Access Engineer, Backend Developers |
| 5. Business logic & backend features | Backend Developers, Security & Auth Engineer |
| 6. User interface implementation | Frontend Developers, UI/UX Designer |
| 7. Frontend – backend – DB integration | Backend Developers, Frontend Developers, Security & Auth Engineer |
| 8. Testing & bug fixing | QA / Test Engineers, all developers |
| 9. Technical & user documentation | UI/UX Designer & Documentation Lead, Project Manager |
| 10. Demo & defense preparation | Project Manager, all team members |

# 5. Collaboration & Tools

- Version control: Git, with feature branches per module and pull-request review before merging to main.

- Task tracking: Trello / GitHub Projects / JIRA, one board covering all 10 execution stages.

- API contract: REST endpoints (/api/patients, /api/doctors, /api/rooms, /api/procedures) agreed between backend and frontend before implementation starts.

- Communication: short recurring sync led by the Project Manager to unblock cross-role dependencies (e.g., entity changes affecting both backend and frontend).

- Definition of done: a feature is complete once it is implemented, unit/integration tested, reviewed, and documented.